## Slide 1: ChangAn C385
MFC5J3 smart camera kick-off
2021-11-11

## Slide 2: Catalog
C385
1. Continental & ChangAn contact person list
2. ChangAn SDA Platform HW solution
3. Product Architechture
4. Software Architechture
5. Project plan
6. Focus driving function MRM-safe stop
7. Remark Point & Following Task & Potential Risk
8. MRM feature development Key point
9. ACC Design for MRM state triggering

## Slide 3: 1. Continental & ChangAn contact person list
Continental |  |  | 
Name | Position | Email | Phone
Wang Jianjun | PM | david.wang@continental-corporation.com | 13681680385
Yan Jianfeng | TPM | jianfeng.yan@continental-corporation.com | 13661524991
Yao Yao | Sys | yao.3.yao@continental-corporation.com | 13564690550
Wang Yusen | PD | yusen.wang@horizon.ai | 17602142630
Yan Min | SW | Min.Yan@continental-corporation.com | 15821178843
Liu Jiafa | ME | jiafa.liu@continental-corporation.com | 17317570607
Yu Jiabo | HW （EE,OM) | jiabo.yu@continental-corporation.com | 15900588269
He Fengchun | Test | fengchun.he@continental-corporation.com | 13818369207
Gong Yu | QM | Yu.Gong@continental-corporation.com | 18621710651
Zhang Shunmin | SM | shunmin.2.zhang@continental-corporation.com | 13761637949
ChangAn |  |  | 
Name | Position | Email | Phone
Rao Jiangwei | Interface | raojw@changan.com.cn | 17783462556
Continental SW interface |  | 
Name | Interface | Email
Zhao Jing08 | Arch | jing.8.zhao@continental-corporation.com
He Zhengyi | BSW | zhengyi.he@continental-corporation.com
Wei Yefei | HLA, TSA | yefei.wei@continental-corporation.com
Chen Long | AEB | long.cheng@continental-corporation.com
Chen Yuan | CEM | y.chen-ext@continental-corporation.com
Liu Yang17 | ACC | Yang.17.liu@continental-corporation.com
Huang Wei | LCF | wei.5.huang@continental-corporation.com
Ma Mengwen | LCF | mengwen.ma@continental-corporation.com
He Yinchuan | VDY | yinchuan.he@continental-corporation.com
Jiang Xiehang | Integrator | xiehang.jiang@continental-corporation.com

## Slide 4: 2. ChangAn SDA Platform HW solution
Main Cam
120°@8MP OV OX08b40 RGGB
TC387
MFC5 J3
J3
Rear Left
Radar
Rear Right
Radar
SenseTech
4D Radar
ADC
VDC
lateral control
LVDS
longitudinal control
CAN-FD
CAN-FD
CAN-FD
1000M ETH
LVMS
Only ACC & LCF backup on MFC5J3

## Slide 5: MFC5J3 Solution Overview
Front Monocular Camera
8.3MP @ 30FPS
FOV 120°
ARS5xx
Private CAN
Public CAN
TC387
  1R1V
  3rd-party supplier
Fucntion Support：IACC、ACC、AEB、LKA、 LDW、TSR、FAB、TLA、ELK（Partial function）
Extension possible to 3R1V
Dual Chip solution:
Video Processor SoC（HR J3）
MCU（Infineon TC387）
3. Product Architechture
Notes: IACC – Integrated Adaptive Cruise Control

## Slide 6: 4. Software Architechture
HR J3: Vision perception，Fusion
TC387: Function

## Slide 7: 5. Project plan
Signal mapping
Full functionality (wo/ MRM)
Performance
Issue fix

## Slide 8: 6. Focus driving function MRM-safe stop Continental internal solution
Function Scope
  Bring the vehicle into a safe state in case the ADC failure and hands-off status.
  Allow the driver to take over the driving task, by automatic deceleration and lane keeping
  Cascaded Function approach
    low deceleration (0,1g) up to 10s, afterwards deceleration with 0.3g to standstill
    EBA and Distance Control
    Standstill control if vehicle is coming to a full stop
    Monitoring driver and release control if driver takes over driving task
Driver Experience/Interaction:
  Moderate vehicle deceleration until stand still
  Lane Keeping during deceleration maneuver
  Activation of hazard warning light
  Function is overrideable by active driver
Legal Mandatory (y/n): no
NCAP Relevance (y/n): no
Applicable standard: n/a
ISO 26262 (Item ASIL): (tbc)
AD SAE Level: n.a. (safety function)
Environmental Sensor Capability
Lane detection
  Dynamic/Static Objects detection
Vehicle Velocity 0…60 kph
Environmental Conditions:
  All weather up to sensor limitations
  Intended for use on highways
Basic Use Cases:
  Lane Keeping
  Vehicle Deceleration
opt.
opt.
opt.
opt.
Sense: tbd
Plan: tbd
Act: tbd
Notes: MRM：在驾驶自动化系统或用户无法执行动态驾驶任务或动态驾驶任务接管时，驾驶自动化系统所采取的降低风险的措施。
When Driver cannot takeover ADAS system dynamic driving task, ADAS sys take actions to minimize the risk.
ACC + LKA

## Slide 9: 7. Remark Point & Following Task & Potential Risk
Remark
  Conti ACC should working once ADC’s IACC start working and exit independently
  Actuators will not respond to Conti ACC but only when ADC failure (Some of ACC feature could be simplified)
  MRM need to ensure performance
Task
  ASIMA mapping to ChangAn CAN Matrix –Dec. 15
  FPS + CEM adaption –Dec. 15
  Original ACC modification –Dec. 15
  MRM feature development --TBD
  Verify ACC algo in SIL or HIL -- Dec. 31
  Performance tunning – Feb. 28
Risk
  MRM is new feature without clear specification, many open point need to be discussed with ChangAn
  Conti ACC state machine coordinating with ADC ACC (mainly for Stop&GO)

## Slide 10: 8. MRM feature development Key point
New SM design for “MRM”, “failure” & “passive” state
Vehicle Stop and Go state transition update
If driver not takeover steering and accelerator and brake: MRM decelerate with calibrate AxTar (-2m/s2) to stop and trigger EPB applied
If driver takeover steering but not accelerator and brake: MRM keep current speed
If driver only takeover brake: MRM exit
If driver only takeover accelerator: MRM exit after 5s or once driver takeover steering
MRM use maximum longitudinal deceleration (-3m/s2) when:
  object exist with low speed
  LCF cannot working(lane not clear or LCF degraded)

## Slide 11
ACC state
Condition
Standby
OFF
Active
ADC_Available == TRUE
IACC_Mode == Active && IACC_Mode_lastCyc == Not Active
ADC_Available == TRUE
MRM control trigger condition
Standby
Need to receive IACC exit type to decide
Active
MRM
9. ACC Design for MRM state triggering

## Slide 12: 9. ACC Design for MRM state triggering
Active
Different IACC exit type leading to different ACC state
Standby
Normal exit: press switch, lane not clear, overspeed, turning light, 4 level alert 10s, etc.
Reversible exit: driver override
Abnormal exit: other non-defined exit
Active
MRM
IACC Exit ADC Status | Normal exit | Reversible exit | Abnormal exit
Available |  |  | 
Not Available |  |  | 
MRM
MRM
Active
Standby
Standby
Standby
if (IACC_Normal_exit == true)
{
ACCstatus = Standby;
}
else if (ADC_Available != True)
{
ACCstatus = MRM;
}
else
{
ACCstatus = IACC_Mode;
}

## Slide 13: 9. ACC Design for MRM state triggering
ACC state
Condition
Standby
OFF
MRM
Active
ADC_Available == False
IACC abnormal exit
ADC_Available == TRUE
MRM control flow
Passive
Driver takeover control
OR Safe stop to standstill w/ EPB applied
1. Decelerate with calibrated AxTar
OR Keep current speed
2. Brake light request
AND take over request
AND Voice Alert
Standby
ADC_Available == TRUE
ADC_Available == TRUE
IACC_Mode == Active && IACC_Mode_lastCyc == Not Active

## Slide 14: Thank You！
感谢！